A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

1. Very Easy task
2. Easy task
3. Moderate task
4. Difficult task

Sprint 1: (5 Days)

Data Collection

Collection of Data  2

Loading Data      1

Data Preprocessing

Handling Missing Values   3

Handling Categorical values  2

Sprint 2 (5 Days)

Model Building

Model Building   5

Testing Model    3

Deployment

Working HTML Pages  3

Flask deployment    5

Total Story Points

Sprint 1 = 8

Sprint 2 = 16

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 16+8 =24

No of Sprints= 2

Velocity = (16+8)/2= 24/2

12 (Story Points per Sprint)

Your team’s velocity is 12 Story Points per Sprint